| HYPOSTRUCTURE | DESIGN SPEC / v1.0 |
| --- | --- |

Structural Exhaustion Machinery

Super-detailed implementation specification for a reusable, presentation-pure backend

Design thesis.  The public problem presentation contributes data and computation only. The framework backend selects minimal obstructions, derives interactions, produces structural certificates, performs compression and accounting, and proves leaf totality. Existing Hypostructure residual, fact, strategy, finite-search, budget, closure, audit, and export machinery remains the sole low-level plumbing.

| Field | Value |
| --- | --- |
| Repository | FragileTech/hypostructure |
| Reference revision | 4429f62523c96a7947541f9e3598a1243d4bd43e |
| Document status | Normative design proposal; implementation-ready after API review |
| Primary audience | Lean/framework maintainers, proof architects, graph and PDE adapter authors |
| Scope | Core reusable machinery plus graph/PDE adapters and migration of the existing Erdős–Gyárfás proof |
| Date | 2026-08-20 |

This specification deliberately distinguishes a short authored proof from a possibly long generated audit trace. Compression means fewer application-authored mathematical nodes, not deletion of kernel-checked detail.

# Document map

The specification is organized in implementation order. Sections 1–7 fix the contracts; Sections 8–17 specify the machinery; Sections 18–24 cover integration, migration, verification, and delivery gates.

| Part | Sections | Purpose |
| --- | --- | --- |
| A. Contract | 1–4 | Mandate, invariants, scope, and public/backend ownership boundary |
| B. Architecture | 5–7 | Reuse map, end-to-end pipeline, semantic outcome model |
| C. Engines | 8–15 | Local tests, interactions, normal forms, amplification, resources, pumping, closure, leaf totality |
| D. Plumbing | 16–17 | ExactLedger/fact routing, strategy DAG compilation, exports and audits |
| E. Adapters | 18–20 | Graph and PDE adapters; second-generation Erdős–Gyárfás proof |
| F. Delivery | 21–24 | Implementation phases, testing, risks, acceptance criteria |
| Appendices | A–D | Lean-facing APIs, theorem chain, source inventory, glossary |

## Normative language

MUST and MUST NOT are correctness requirements. SHOULD and SHOULD NOT are strong engineering defaults whose exceptions require a written rationale. MAY identifies optional behavior. “Presentation” means the public problem presentation attached through `Core.Problem`; “backend” includes `Core`, domain libraries, and generated proof objects, but excludes application-authored theorem witnesses hidden in presentation fields.

# 1. Design mandate

## 1.1 Required outcome

Implement one reusable structural-exhaustion black box that consumes problem data already exposed through Hypostructure’s public presentation boundary and returns a kernel-checkable exhaustive outcome. The outcome is intentionally broader than a path decomposition:

target closure: the desired target is already witnessed;

strict compression: an interface-preserving replacement decreases the registered progress measure;

structural information: a certified split, leaf, branching core, cycle defect, dense core, separator, or normalization witness; or

canonical residual: a domain-appropriate irreducible skeleton that a downstream registered consumer can use.

Universal theorem shape.  The backend MUST prove `Closure ∨ Compression ∨ StructuralInformation ∨ CanonicalResidual`. It MUST NOT assert that every minimal counterexample is serial. Dense minimal obstruction is a productive information branch, not an exception.

## 1.2 Non-negotiable invariants

| ID | Invariant | Engineering consequence |
| --- | --- | --- |
| I-01 | Presentation purity | No direct proof or certificate fields in the public presentation adapter. Data, constructors, indices, Boolean computations, and raw operators only. |
| I-02 | Backend proof ownership | All minimality, completeness, normalization, reconstruction, dichotomy, charging, pumping, and closure theorems are generated or proved in framework/domain backend modules. |
| I-03 | Single residual carrier | `ProblemInput P` and `ExactLedger` remain the only residual/proof-history substrate. No parallel state machine. |
| I-04 | Fact-indexed routing | Every derived object enters continuation code through `FactSystem`, exact keys, and `FactManifest` requirements/production. |
| I-05 | Both-sides productivity | Every decision branch closes, strictly progresses, publishes usable information, or emits a canonical residual with a registered consumer. |
| I-06 | Generated detail is preserved | Application source may shrink; exhaustive traces and proof terms remain available through audit/export. |
| I-07 | Domain neutrality | Core theorems mention carriers, interactions, restrictions, interfaces, resources, and dynamics—not graphs, cycles, PDE fields, or a named conjecture. |
| I-08 | Deterministic witnesses | Finite selection and search use existing deterministic, first-hit, duplicate-free schedules so web exports and regression tests are stable. |

## 1.3 Explicit non-goals

Do not create a second executor, residual tree, fact cache, route registry, work-budget type, audit format, or visualization schema.

Do not hard-code Erdős–Gyárfás language into Core modules.

Do not demand treewidth/pathwidth/serial peeling as the universal normal form.

Do not equate generated trace length with conceptual proof length.

Do not hide domain lemmas inside callback outcomes supplied by an application.

Do not use `sorry`, opaque runtime assertions, or untyped JSON as a proof interface.

# 2. Feasibility boundary: what can be derived from presentation data

## 2.1 Derivation by construction

A framework cannot prove a nontrivial semantic theorem about arbitrary uninterpreted operations. Therefore, proof-free presentations must expose data in constructors for which the backend already owns the theorem. This is not a limitation of the design; it is the precise soundness boundary.

| Presentation supplies | Backend constructs | Why no application proof is needed |
| --- | --- | --- |
| `Fin n` indices or bounded arrays | Complete enumeration, first-hit search, counts | Coverage follows from the framework’s finite-index constructors. |
| Boolean interaction/compatibility functions | Predicates defined by `b = true` and exhaustive decisions | Reflection is definitional; the application does not prove a separate Boolean-correctness theorem. |
| Raw restriction/assembly operators built from registered constructors | Reconstruction and compatibility theorems | Theorems belong to the constructor implementation (`AtomContextAssembly` or domain backend). |
| Natural-valued size/rank computed from the object | Well-founded progress and minimal selection | Ordering and descent are framework theorems over `Nat`/lexicographic products. |
| Raw resource contributions | Exact sums, overload alternatives, capacity contradiction | Algebraic laws come from `ResourceBudget` and the backend valuation, not presentation witnesses. |
| Scale/symmetry operators chosen from a certified backend family | Orbit, quotient, or monotone-scale dynamics | The family module proves the reusable laws once; each presentation selects data, not proofs. |

## 2.2 No-proof does not mean no hypotheses

Mathematical hypotheses still exist; they are enforced in one of three legal ways: (a) by using a data type whose constructor makes the property true; (b) by a backend recognizer that decides the property and branches when it fails; or (c) by a reusable theorem already proved for a domain constructor. A public presentation MUST NOT contain a field such as `schedule_complete`, `peeling_valid`, `normalization_preserves_target`, or `all_leaves_close`.

Illegal design example.  `Presentation` containing `leafPeels : ∀ v, isLeaf v → Good (remove v)` asks the presentation to prove the very structural step the engine exists to derive. Replace it with raw incidence/removal operations; the backend computes leafhood and proves the branch theorem.

## 2.3 Dense minimal obstruction is informative

The acceptance suite MUST include a family where inclusion-minimal inconsistency has a complete interaction graph. Over `F₂`, use variables `x₁,…,xₙ,z`, equations `Eᵢ : xᵢ + z = 0`, and `E₀ : Σᵢ xᵢ + (n mod 2)z = 1`. The full family is inconsistent; deleting any equation makes it satisfiable; its interaction graph is `Kₙ₊₁`. Minimality therefore does not imply a path-like obstruction.

Expected engine result: `StructuralInformation.denseCore` with the carrier, pairwise-interaction witness generated by finite scan, and a lower-bound payload useful to accounting or rank forcing.

Forbidden result: failure, untyped residual, or a false promise of bounded pathwidth.

Downstream use: dense interaction raises local demand, supplies a large profile class, or triggers a domain-specific rigidity/capacity consumer.

# 3. Ownership boundary and purity enforcement

## 3.1 Ownership matrix

| Artifact | Public presentation | Backend | Ledger/export |
| --- | --- | --- | --- |
| Object data and named parameters | Owns | Reads | References |
| Finite identifiers / raw schedules | Owns data | Proves/extracts exact enumeration | Stores generated schedule fact |
| Boolean tests and raw operators | Owns computation | Defines propositions; proves case split | Stores chosen witnesses |
| Minimal bad restriction | No | Selects and proves minimality | Publishes certificate |
| Interaction/dependence relation | May supply raw Boolean | Extracts semantic relation and consequences | Publishes profile/certificate |
| Compression/replacement | No proof | Constructs candidate and proves strictness/reconstruction | Publishes `CompressionCandidate` or impossibility |
| Structural normal form | No | Computes and proves exhaustive classification | Publishes stage/focus facts |
| Resource inequalities | Raw quantities only | Valuates, sums, overloads, closes | Publishes exact accounting transcript |
| Leaf totality | No | Strategy compiler verifies frontier is empty | Exports topology and closure reason |

## 3.2 Presentation-purity checker

Add a Lean metaprogram and CI fixture that recursively inspects the selected presentation-view declaration. The initial checker is conservative: it rejects direct theorem fields and known certificate carriers while allowing definitions that return data or Boolean values.

namespace Hypostructure.Core.PresentationPurity

structure Policy where
  allowPropValuedDefinitions : Bool := false
  rejectedTypeHeads : List Name :=
    [``Exists, ``Subtype, ``Equiv, ``Finite.Enumeration,
     ``SemanticEquivalence, ``Closure.Result]

elab "#check_presentation_pure" term : command => ...

-- CI must accept:
#check_presentation_pure MyProblem.presentationView
-- and must reject a fixture containing `complete : ∀ x, x ∈ schedule`.

MUST reject fields whose ultimate value is a proof of a direct proposition.

MUST reject hidden proof packages (`Subtype`, `Exists`, `Equiv`, framework certificate types) unless explicitly allow-listed as raw problem data.

SHOULD encourage Boolean-valued public relations and `Fin n` indexing.

MUST emit a diagnostic naming the field, type head, and legal replacement pattern.

MUST run on graph and PDE adapter views in CI.

## 3.3 Backend theorem registry

The existing `Provision` taxonomy remains authoritative. The application-facing path uses author roles `definition`, `operator`, `finiteEnumeration` only when generated from a constructor, and `decisionProcedure` only when the proposition is definitionally the returned Boolean. `semanticLaw`, `localCertificate`, and `importedContract` MUST be registered by Core/domain backend modules, not smuggled through `Problem.Presentation`.

Source: Core/Provision.lean

# 4. Goals, success metrics, and compatibility

## 4.1 Functional goals

1. Construct a minimal obstruction or a typed reason why the minimal-selection precondition is unavailable.

2. Convert raw local tests into reusable external types and interactions.

3. Classify the obstruction into a structural normal form without assuming seriality.

4. Amplify the certificate into multiplicity, boundary, rank, or scale information.

5. Assign mathematical resource values and derive overload/rigidity/forced dynamics.

6. Use weighted pumping to close repeated neutral states or publish a canonical residual.

7. Compile all branches into the existing exact-fact strategy DAG and reject an unconsumed frontier.

8. Export a stable audit trace and concise authored-proof view.

## 4.2 Quantitative targets

| Metric | Target | Measurement |
| --- | --- | --- |
| Application-authored EG nodes | 8–15 conceptual nodes | DAG blueprint excluding generated backend stages |
| Generated audit coverage | 100% of branch leaves | Every leaf records closure/progress/info/residual plus consumer |
| Duplicate plumbing | 0 new residual/fact/executor/budget systems | Architecture review |
| Graph/PDE reuse | ≥70% shared Core theorem/API surface | Imported modules and generic theorem instantiations |
| Determinism | Stable witness selection under unchanged presentation | Snapshot fixture across repeated builds |
| Presentation proof fields | 0 | Purity checker |
| Regression | Existing proof target remains derivable | Lean build and web-export equivalence |

## 4.3 Backward compatibility

The first implementation is additive. Existing strategies, facts, routes, graph modules, and PDE modules keep compiling. New APIs are introduced beside them; duplicate graph/PDE overload lemmas are deprecated only after both adapters migrate. The current exhaustive Erdős proof remains a golden reference until the generated second-generation proof closes the same target and its exported provenance is accepted.

# 5. Existing framework machinery: reuse plan

The new layer is intentionally thin. The table below is the implementation contract for reuse versus extension.

| Existing module | Capability reused | Disposition |
| --- | --- | --- |
| Core/Problem; Core/Context; Core/Progress | Problem/target separation; minimal-counterexample context; well-founded descent | Reuse as-is; add helper constructors only |
| Core/Residual/ExactLedger | Single indexed residual and complete branch-local fact history | Reuse as sole state carrier |
| Core/Strategy/FactManifest | Exact requirements/production; autorouting tasks | Reuse; add standard structural key bundles |
| Core/Strategy/ExactExecution; FactOnlyStrategy; AtomicDecision | Sealed atomic strategies, fact-only publication, exhaustive decisions | Reuse as execution boundary |
| Core/Strategy/StrategyProgram; Dag; ClosingProgram | Dependent DAG compilation, closure checking, frontier rejection | Reuse; generate blueprints from the structural engine |
| Core/Closure; Core/Routing | Direct/progress/resource/imported/acyclic closure and route vocabulary | Reuse; add structural-information consumers |
| Core/Finite/Enumeration; Search; Accounting; Flatten | Deterministic complete schedules, first-hit proof, exact counts, dependent flattening | Reuse heavily |
| Core/Finite/MaximalSelection; ScaleRoute | Domain-neutral maximality and bounded/long route | Reuse patterns; add dual minimal-bad selection |
| Core/NormalForm/ClassClosure; SignGap | Framework-generated finite classification and focused stages | Use as implementation template |
| Core/Assembly/AtomContext; Core/Strategy/InterfaceReplacement | Reconstruction, profiles, target completeness, strict replacement | Reuse for compression branch |
| Core/Budget/Resource; Dynamic; Transcript | Ordered additive resources, residual-indexed profiles, proof transcripts | Reuse; add certificate valuation and generic overload |
| Core/FiniteBitRelationBarrier | Certified finite relation profiles and quadratic work envelope | Reuse for interaction scans |
| Core/SemanticEquivalence | Semantic equivalence and target invariance | Reuse across replacements/quotients |
| Graph/Strategy/InterfaceReplacement | Boundary atoms, outside context, gluing, boundary profiles | Adapter target, not duplicated in Core |
| PDE/Quotient; LocalTail; StructuralGradient | Quotient defects, local/tail reconstruction, represented/orthogonal split | PDE adapter foundation |
| PDE/ForcingNormalization; Singularity; FastTrack/DefectRouting | Backend normalization, localization, typed active residual | Follow its backend-owned construction pattern |

## 5.1 New and consolidated modules

| Path | Status | Responsibility |
| --- | --- | --- |
| Core/Finite/MinimalSelection.lean | New | Deterministic inclusion-minimal bad restriction with proof of badness and one-step minimality |
| Core/Interaction/PresentationView.lean | New | Proof-free raw carrier, local-test, interaction, resource, and dynamics views |
| Core/Interaction/Certificate.lean | New | Backend-owned structural-information and canonical-residual certificates |
| Core/Interaction/Amplifier.lean | New | Turn interaction witnesses into counts, separators, profile classes, and rank/scale payloads |
| Core/NormalForm/StructuralExhaustion.lean | New | Finite and well-founded structural classifiers |
| Core/Budget/ClasswiseOverload.lean | Consolidate | Unify parallel graph/PDE classwise overload helpers |
| Core/Budget/CertificateValuation.lean | New | Translate certificate facts into existing resource profiles/transcripts |
| Core/Dynamics/WeightedPumping.lean | New | Repeat-state, accumulated-weight, separator, and orbit residual theorem |
| Core/Strategy/StructuralExhaustion.lean | New | Standard fact keys, manifests, atomic stages, decisions, and closing program |
| Core/Canonical/StructuralExhaustionExport.lean | New | Stable web/audit projection of generated stages |
| Graph/StructuralExhaustion.lean | New adapter | Boundary/incidence interpretation and graph consumers |
| PDE/StructuralExhaustion.lean | New adapter | Local-tail/quotient/scale interpretation and PDE consumers |

# 6. End-to-end architecture

Presentation adapter — projects raw data; contains no proof witnesses

↓

Minimal selection — chooses a deterministic bad restriction and proves one-step minimality

↓

Local-test and external-type compilers — evaluate contexts and quotient indistinguishable behavior

↓

Dependence extractor — builds the interaction structure and immediate compression candidates

↓

Structural normal-form engine — returns split, leaf, branch, cycle, dense, separator, or canonical residual

↓

Certificate amplifier — derives counts, multiplicities, profiles, ranks, scales, and boundary demand

↓

Resource valuation and weighted pumping — turns structure into overload, forced motion, neutral repeat, or residual

↓

Leaf-total strategy assembler — publishes exact facts, routes consumers, closes or rejects the frontier

## 6.1 Architectural layers

| Layer | Allowed dependencies | Forbidden knowledge |
| --- | --- | --- |
| Core data view | Problem, finite indices, raw functions | Named graph/PDE objects; proof certificates |
| Core mathematical engines | Finite, interaction, normal form, budget, dynamics | Application theorem; presentation-specific callbacks |
| Core strategy integration | ExactLedger, facts, atomic strategies, DAG, closure | Direct mutation of domain objects outside `ProblemInput` |
| Domain adapters | Core engines plus existing graph/PDE constructors | Reimplementation of ledger/search/accounting |
| Application proof | Adapter facts and registered consumers | Low-level enumeration, routing, or budget plumbing |
| Canonical export | Generated strategy/fact/audit data | Unverified prose assertions |

## 6.2 Two execution regimes

A single outcome vocabulary supports two engines because graph proofs are often globally finite while PDE arguments may be well-founded across scales.

| Regime | Indexing | Primary theorem | Typical residual |
| --- | --- | --- | --- |
| Finite interaction normal form | `Fin n` carrier and complete finite schedules | Exhaustive finite classification plus exact accounting | path/branch/cycle/dense interaction skeleton |
| Well-founded interaction normal form | rank/scale with a framework-owned well-founded relation; finite local quotients | local classification at each rank plus progress/limit route | nested scale chain, bubble tree, defect cascade, symmetry orbit |

# 7. Core semantic model and total outcome

## 7.1 Raw view family

The raw view is split so applications provide only the data actually used. A graph may instantiate all four views; a PDE proof may use a finite local interaction view plus a well-founded dynamics view.

structure CarrierView (P : Problem) where
  size      : P.Ambient → Nat
  Item      : (G : P.Ambient) → Type
  itemCode  : {G : P.Ambient} → Item G → Fin (size G)
  decode    : {G : P.Ambient} → Fin (size G) → Item G

structure LocalTestView (P : Problem) extends CarrierView P where
  contextCount : P.Ambient → Nat
  Context      : (G : P.Ambient) → Type
  contextCode  : {G : P.Ambient} → Context G → Fin (contextCount G)
  decodeContext : {G : P.Ambient} → Fin (contextCount G) → Context G
  compatibleB  : {G : P.Ambient} → Item G → Context G → Bool
  responseCode : {G : P.Ambient} → Item G → Context G → Nat

structure InteractionView (P : Problem) extends CarrierView P where
  interactsB : {G : P.Ambient} → Item G → Item G → Bool
  terminalB  : {G : P.Ambient} → Item G → Bool
  restrict   : {G : P.Ambient} → List (Fin (size G)) → P.Ambient

structure ResourceView (P : Problem) extends CarrierView P where
  classCode    : {G : P.Ambient} → Item G → Nat
  contribution : {G : P.Ambient} → Item G → Nat
  capacity     : P.Ambient → Nat

-- no theorem fields appear above

API refinement requirement.  The concrete Lean implementation SHOULD prefer canonical `Fin`-indexed records or constructors that make encode/decode inverse laws definitional. If a proposed field would require the application to supply an inverse proof, redesign the constructor; do not add that proof to the presentation.

## 7.2 Backend-generated certificate vocabulary

| Certificate | Meaning | Minimum payload | Default consumers |
| --- | --- | --- | --- |
| splitDependency | Carrier separates into independent/noninteracting parts | partition, cross-noninteraction proof, reconstruction | component closure; additive budget |
| essentialLeaf | An item has exactly one essential neighbor/context | leaf, support, removal minimality consequence | peeling; strict replacement |
| branchCore | A center has multiple essential directions | center, distinct arms, pairwise distinction | multiplicity/demand amplification |
| cycleDefect | Closed interaction walk carries non-neutral state | cycle, accumulated defect/holonomy, nonzero proof | target/rigidity/separating context |
| neutralCycle | Closed walk has neutral accumulated state | cycle, neutral equality, splice/repeat positions | compression or pumping |
| denseCore | Large pairwise or high-minimum-degree interaction core | subcarrier, exact density/min-degree proof | rank/capacity/overload |
| separator | A context distinguishes two externally equivalent candidates | pair, context, different responses | target dynamics; refinement |
| normalizationWitness | A backend construction puts data in canonical form | constructed object, reconstruction/equivalence proof | quotient/local-tail engine |
| canonicalResidual | No earlier productive case; irreducible skeleton remains | typed skeleton plus invariants and consumer key | domain continuation |

## 7.3 Total outcome type

inductive StructuralOutcome (P : Problem) (T : Target P)
    (G : P.Ambient) where
  | closed      : Closure.Result T G → StructuralOutcome P T G
  | compressed  : CompressionCandidate T G → StructuralOutcome P T G
  | information : StructuralCertificate P G → StructuralOutcome P T G
  | canonical   : CanonicalResidual P G → StructuralOutcome P T G

theorem structural_exhaustion
    (raw : PresentationViews P)
    (G : P.Ambient) :
    Generated (StructuralOutcome P T G) := by ...

theorem in_selected_counterexample
    (ctx : MinimalCounterexampleContext P T)
    (raw : PresentationViews P) :
    Generated (StructuralCertificate P ctx.object ∨
               CanonicalResidual P ctx.object) := by
  -- target closure contradicts ctx.avoids
  -- strict compression contradicts minimality/replacement impossibility
  ...

## 7.4 Mathematical moves × structural properties

This matrix is both a design guide and an audit requirement. An × means the move explicitly evaluates or constructs the property; blank cells indicate a blind spot that must be covered by another move.

| Move | Minimal | Local | External type | Dependence | Separator | Multiplicity | Resource | Dynamics | Global form | Closure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Minimal bad restriction | × |  |  | × |  |  |  |  | × |  |
| Local target scan |  | × |  |  |  |  |  |  |  | × |
| External-type quotient |  | × | × | × | × |  |  |  |  |  |
| Interface replacement | × | × | × | × |  |  | × |  |  | × |
| Dependence extraction |  | × | × | × | × |  |  |  | × |  |
| Leaf / branch / cycle scan |  | × |  | × |  | × |  |  | × |  |
| Dense-core scan |  |  |  | × |  | × | × |  | × |  |
| Certificate amplification |  | × | × | × | × | × | × |  | × |  |
| Resource valuation |  |  |  |  |  | × | × |  | × | × |
| Weighted pumping |  |  | × | × | × |  | × | × | × | × |
| Aggregate overload |  |  |  |  |  | × | × |  | × | × |
| Canonical residual export |  |  | × | × | × | × | × | × | × |  |

# 8. Engine A — minimal bad restriction

## 8.1 Purpose and reusable theorem

Select the deterministic inclusion-minimal subpresentation on which a decidable backend predicate is bad. This is the bridge from a large counterexample to locally essential structure. It is the minimal-selection dual of the existing maximal-selection machinery.

structure MinimalBadCertificate (n : Nat) (badB : (Finset (Fin n)) → Bool) where
  carrier       : Finset (Fin n)
  bad           : badB carrier = true
  deletionGood  : ∀ i ∈ carrier, badB (carrier.erase i) = false

def selectMinimalBad
    (schedule : CompleteEnumeration (Fin n))
    (badB : Finset (Fin n) → Bool)
    (rootBad : badB Finset.univ = true) :
    MinimalBadCertificate n badB := ...

## 8.2 Algorithm

1. Start with `S := univ` and the canonical item schedule.

2. Scan items in schedule order. If `badB (S.erase i) = true`, set `S := S.erase i`; otherwise retain `i` and record its essentiality test.

3. Because `|S|` strictly decreases on deletion and the inner scan is finite, termination is lexicographic in `(remaining deletions, remaining scan)`.

4. After a full pass with no deletion, rescan or reuse the exact ledger of negative deletion tests to prove `deletionGood` for every retained item.

5. Publish the carrier, badness, deletion-good table, selection order, exact evaluation count, and work budget.

## 8.3 Correctness obligations

Preservation: every accepted deletion preserves `badB = true`.

Minimality: the fixed point has no single deletion that remains bad.

Determinism: schedule and Boolean results uniquely determine the selected carrier.

Transport: restriction and decoding reconstruct a domain object indexed by exactly the selected carrier.

Progress isolation: selection is a preprocessing derivation, not a mutation of `ProblemInput`; the selected object is stored as a fact until an approved refinement is appended.

## 8.4 Existing plumbing

| Need | Reuse |
| --- | --- |
| Complete deterministic scan | Core/Finite/Enumeration and Search |
| Exact evaluation counts | Core/Finite/Accounting |
| Dependent restriction schedules | Core/Finite/Flatten |
| Work envelope | Existing finite work-budget accounting |
| Publication | FactOnlyStrategy + ExactLedger |

## 8.5 Failure/productivity route

If root badness is false, the engine publishes immediate closure/absence of counterexample. If restriction cannot be constructed for a domain, the adapter is incomplete and MUST fail at compile time—not emit a mathematical branch. If the carrier is empty and still bad, publish a zero-arity structural certificate; a downstream consumer must resolve it.

# 9. Engine B — local tests and external types

## 9.1 Purpose

Compile raw local compatibility and response computations into exact tables. Two items have the same external type when every presented context produces the same compatibility/response code. The backend proves equivalence because the type is defined from the exhaustive computed table; the presentation supplies no equivalence proof.

def externalSignature
    (V : LocalTestView P) (G : P.Ambient) (x : V.Item G) :
    Vector Nat (V.contextCount G) :=
  Vector.ofFn fun j =>
    let c := V.decodeContext j
    encode (V.compatibleB x c) (V.responseCode x c)

def sameExternalType (x y : V.Item G) : Prop :=
  externalSignature V G x = externalSignature V G y

theorem sameExternalType_equivalence :
  Equivalence (sameExternalType (V := V) (G := G)) := by
  exact ⟨Eq.refl, Eq.symm, Eq.trans⟩

## 9.2 Outputs

| Output fact | Contents | Consumer |
| --- | --- | --- |
| localResponseTable | Every item × context response with exact scan certificate | target scan; separator extraction |
| externalSignature | Canonical finite vector per item | type classes; pumping state |
| externalClasses | Stable first-occurrence quotient and fibre counts | compression; classwise overload |
| separatorTable | First context distinguishing each unequal-signature pair | refinement; target dynamics |
| indistinguishablePair | First same-signature pair when pigeonhole triggers | interface replacement |

## 9.3 Blind spots

Equal external signatures do not by themselves prove replaceability; reconstruction and target completeness come from `InterfaceReplacement`.

A coarse context family may collapse genuinely different items. This is legal: the engine either refines via a separator consumer or carries the coarser canonical residual.

PDE context spaces may be infinite. The adapter uses finite local quotients, spectral windows, or scale-indexed truncations and routes unresolved tail information through the well-founded engine.

# 10. Engine C — dependence extraction and replacement

## 10.1 Dependence relation

Dependence means that two carriers cannot be removed, swapped, or assembled independently under the current interface. The generic relation is deliberately operational: it is derived from raw interactions and failed backend replacement tests, not merely from shared graph vertices.

structure DependenceCertificate (V : InteractionView P) (G : P.Ambient) where
  dependsB : Fin (V.size G) → Fin (V.size G) → Bool
  profile  : FiniteBitRelationBarrier.Profile (V.size G) dependsB
  source   : DependencySourceTable V G

inductive DependencySource
  | rawInteraction
  | reconstructionConflict
  | targetDistinguishable
  | resourceCoupling
  | dynamicsCoupling

## 10.2 Replacement-first policy

1. For each same-external-type pair, construct the canonical atom/context decomposition using `AtomContextAssembly` or a domain adapter.

2. Ask `InterfaceReplacement` to build a compression candidate and verify reconstruction, target completeness, and strictness.

3. If strict replacement succeeds, emit `compressed`; do not continue grinding structure that minimality will already forbid.

4. If it fails, convert the exact failed obligation into a typed dependence source or separating context. Failure must add structure.

5. Insert the resulting edge into the finite relation profile and publish exact counts.

## 10.3 Theorem contract

theorem replacement_or_dependence
    (ctx : MinimalCounterexampleContext P T)
    (x y : Carrier V ctx.object)
    (same : SameExternalType V x y) :
    CompressionCandidate T ctx.object ∨
    DependenceWitness V ctx.object x y := by ...

In a selected counterexample the compression alternative is discharged by `strictReplacementImpossible`, leaving a reusable dependence witness. This is the first major proof compression: dozens of problem-specific “if these pieces look alike, replace; otherwise they differ for reason R” nodes become one generic dichotomy.

Source: Core/Strategy/InterfaceReplacement.lean

# 11. Engine D — structural normal form

## 11.1 Required classification

The classifier consumes a finite dependence profile or a well-founded local profile. It evaluates cheap/productive cases first but proves one exhaustive disjunction independent of evaluation order.

| Case | Recognition | Certificate | If absent, what becomes known |
| --- | --- | --- | --- |
| Split | No dependence across a nontrivial canonical partition | splitDependency | Core is connected in the operational relation |
| Leaf | Degree/support exactly one, or one essential context | essentialLeaf | Minimum essential degree is ≥2 |
| Branch | Degree/support ≥3 with distinct arms | branchCore | Maximum essential degree ≤2 in the serial subcase |
| Cycle defect | First repeated traversal state has non-neutral accumulated value | cycleDefect | Every detected cycle is neutral under the chosen valuation |
| Neutral repeat | Repeated state with neutral accumulated value | neutralCycle | No compressible neutral repetition in scanned state space |
| Dense core | Threshold minimum degree, density, or pairwise relation | denseCore | Interaction is sparse below registered threshold |
| Canonical residual | All earlier cases absent | typed irreducible skeleton | Complete conjunction of negative facts becomes its invariant |

## 11.2 Finite classifier algorithm

1. Compute connected components using the deterministic item order. If more than one component, return the first canonical split.

2. Compute exact degree/support counts from the certified bit-relation table.

3. Search degree 0/1 items; translate them through minimality into isolated/leaf information or closure.

4. Search degree ≥3 items; enumerate the first three essential neighbors and prove distinctness.

5. When all degrees are 2, traverse from the least item until the first repeated item; reconstruct a cycle and evaluate its accumulated dynamics value.

6. Independently run the registered dense-core threshold if branching/density is the useful consumer. The order is cost-aware but theorem coverage is order-independent.

7. If no standard certificate applies, package the relation, negative scan facts, and active consumer as a canonical residual.

## 11.3 Why the normal form is not “always a path”

Connected graphs of maximum degree at most two are paths or cycles, but the engine may encounter degree ≥3 or dense minimal obstructions. Those cases are not difficult leftovers; they are stronger structural signals. The reusable theorem converts them into multiplicity/resource conclusions rather than trying to force them into a serial form.

## 11.4 Well-founded classifier

For PDE and scale arguments, replace global finiteness with a rank-indexed local view. At each rank, the local quotient is finite and returns a local certificate or a strictly lower rank. An infinite nonclosing run therefore produces a nested canonical residual; compactness/limit extraction is a domain-backend consumer, never a presentation proof.

theorem wellFoundedStructuralExhaustion
    (rank : State → Nat)
    (local : ∀ s, Generated (LocalOutcome s))
    (progress : ∀ s t, LocalOutcome.next s t → rank t < rank s) :
    Generated (Closure ∨ StructuralCertificate ∨ CanonicalScaleResidual) := by ...

# 12. Engine E — certificate amplification

## 12.1 Purpose

A normal-form certificate names a shape. Amplification translates that shape into the quantitative or separation facts that existing closing strategies consume. Keeping this as a separate engine prevents each application from re-proving the same “shape implies many demands / a separator / a rank gap” lemmas.

| Input certificate | Derived reusable facts | Primary existing machinery |
| --- | --- | --- |
| splitDependency | component sizes, additive decomposition, independent schedules | Flatten; ResourceBudget.sum; AtomContextAssembly |
| essentialLeaf | unique support, boundary profile, deletion demand, reconstruction slot | InterfaceReplacement; minimal context |
| branchCore | arm multiplicity, pairwise distinct signatures, lower bound on local demand | Finite counting; fibreCount |
| cycleDefect | first nonzero prefix difference, separating context, orbit escape | Search first-hit; weighted dynamics |
| neutralCycle | equal state at two positions, splice interval, exact neutral weight | Compression; semantic equivalence |
| denseCore | edge/degree lower bound, class occupancy, rank/dimension demand | FiniteBitRelationBarrier; classwise overload |
| canonicalResidual | full negative fact bundle and normalized consumer input | FactManifest autorouting; canonical export |

## 12.2 Amplifier interface

structure AmplifiedCertificate (R : StructuralCertificate P G) where
  facts      : FactKeyBundle (ProblemInput P)
  valuation  : CertificateValuation R
  consumers  : List (RoutedTask (ProblemInput P))
  work       : Finite.WorkBudget
  generated  : Provision.GeneratedPayload

theorem amplify_total
    (R : StructuralCertificate P G) :
    Generated (AmplifiedCertificate R) := by ...

## 12.3 Counterexample information is first-class

The `denseCore` amplifier MUST expose the structural information carried by a counterexample: exact degree distribution, pairwise external-type relationships, minimal-deletion witnesses, and class occupancy. This information can feed later rank forcing even when the original target was stated only as a graph cycle or PDE regularity predicate.

# 13. Engine F — mathematical resource valuation

## 13.1 Separate three quantities

| Quantity | Meaning | Type/system |
| --- | --- | --- |
| Mathematical resource | Demand, capacity, defect mass, surplus, codimension, or energy used in the proof | `Core.Budget.ResourceBudget` and `Dynamic.Profile` |
| Execution work | Number/cost of scans, comparisons, decider calls, and generated checks | `Core.Finite.Accounting` work budgets |
| Proof topology size | Authored nodes and generated audit nodes | Strategy DAG/export metadata |

Do not conflate budgets.  A theorem may have a large generated scan cost but a short conceptual proof. Conversely, a small graph resource does not imply cheap normalization. Types and reports MUST keep these axes separate.

## 13.2 Certificate valuation

structure CertificateValuation
    (R : StructuralCertificate P G) where
  Resource    : Type
  instBudget  : ResourceBudget Resource
  localDemand : Carrier R → Resource
  totalDemand : Resource
  capacity    : Resource
  demand_exact : totalDemand = ResourceBudget.sum ...

inductive ValuationOutcome
  | overload  : capacity < totalDemand → ClosurePayload
  | balanced  : totalDemand = capacity → RigidityPayload
  | slack     : totalDemand < capacity → SlackProfile

## 13.3 Generic classwise overload

Consolidate the parallel graph and PDE classwise-overload helpers into Core. The generic theorem indexes contributions by an arbitrary finite class code and provides exact fibre sums, overload, equality rigidity, or slack. Domain modules supply only the computed class and contribution functions.

theorem classwise_overload
    (classCode : Fin n → Fin k)
    (demand : Fin n → R)
    (capacity : Fin k → R) :
    (∃ c, capacity c < sumFibre classCode demand c) ∨
    (∀ c, sumFibre classCode demand c ≤ capacity c) := by
  exact finite_decidable_split ...

## 13.4 Transcript integration

The valuation feeds `Core/Budget/Transcript`, which derives the standard bounded-composition laws and emits an exact accounting transcript. The presentation does not register resource laws; the backend valuation chooses an existing `ResourceBudget` instance whose laws are already proved.

# 14. Engine G — weighted pumping and dynamics

## 14.1 Reusable abstraction

Weighted pumping unifies finite-state repetition in graph path growth with repeated quotient/scale states in PDEs. A state records external type; a transition carries a value in an additive resource/dynamics monoid. Repetition is productive on both sides: neutral weight compresses, non-neutral weight separates or forces an orbit, and absence of repetition yields a bounded canonical path.

structure WeightedTransitionSystem where
  State       : Type
  stateCount  : Nat
  encode      : State → Fin stateCount
  decode      : Fin stateCount → State
  Weight      : Type
  instAddMonoid : AddMonoid Weight
  stepB       : State → State → Bool
  weight      : State → State → Weight
  targetB     : State → Weight → Bool

inductive PumpingOutcome (S : WeightedTransitionSystem)
  | targetHit       : TargetWitness S
  | separating      : SeparatingContext S
  | neutralRepeat   : NeutralRepeat S
  | boundedPath     : CanonicalPath S
  | orbitResidual   : CanonicalOrbitResidual S

## 14.2 Finite theorem

1. Enumerate a canonical run of length at most `stateCount + 1` (or a registered product bound for state × residue class).

2. After every step, evaluate the local target predicate using existing first-hit search.

3. If a state repeats, subtract/compare accumulated prefix weights on the repeated interval.

4. Neutral interval: build a splice/replacement candidate and prove semantic reconstruction using the adapter’s registered assembly constructor.

5. Non-neutral interval: publish the accumulated defect and ask the target-dynamics backend for a separating context or orbit continuation.

6. No repeat before termination: publish the bounded canonical path with exact length and distinct-state certificate.

## 14.3 Target dynamics without presentation proofs

An adapter selects a backend dynamics family (for example finite cyclic doubling, affine residue action, scale translation, or gauge quotient) by giving raw parameters. The family module defines the action and proves its reusable orbit lemmas. It is illegal for an application presentation to provide `orbit_hits_target` or `nonzero_weight_separates` as a field.

## 14.4 Graph/PDE interpretations

| Generic notion | Graph interpretation | PDE interpretation |
| --- | --- | --- |
| State | boundary/external type of a partial structure | finite quotient, frequency window, local-tail profile |
| Transition | extend/peel/glue an atom | change scale, add bubble, project/normalize |
| Weight | length residue, surplus, boundary demand | defect, energy increment, index/charge |
| Neutral repeat | splice a repeated boundary state | remove a neutral scale interval / quotient-equivalent segment |
| Non-neutral repeat | cycle/target length dynamics or separator | defect accumulation, rigidity, singularity route |
| Orbit residual | canonical external-type walk | nested scale or symmetry/gauge orbit |

# 15. Engine H — closure, canonical residuals, and both-sides productivity

## 15.1 Closure routing

Every generated outcome is converted into an existing closure or a fact with a registered consumer.

| Outcome | Existing closure route | Required record |
| --- | --- | --- |
| Target hit | `Closure.direct` / target-hit closure | target witness and source fact keys |
| Strict compression | `Closure.strictProgress` | replacement, reconstruction, target invariance, progress proof |
| Resource overload | `Closure.resourceContradiction` | exact transcript and violated capacity |
| Acyclic/rank descent | `Closure.acyclicReduction` | successor residual and strict rank |
| Domain theorem | `Closure.importedContract` only from backend registry | registered contract identity and inputs |
| Structural information | No immediate closure required | typed fact bundle plus at least one routed consumer |
| Canonical residual | No immediate closure required | invariants, normalization trace, exact consumer key |

## 15.2 Canonical residual contract

structure CanonicalResidual (P : Problem) (G : P.Ambient) where
  Kind       : CanonicalResidualKind
  State      : Type
  value      : State
  invariants : GeneratedInvariantBundle P G value
  sourceKeys : FactKeys (ProblemInput P)
  consumer   : RoutedTask (ProblemInput P)
  normalized : Provision.GeneratedPayload

The residual MUST be typed; raw strings/JSON are export views only.

The invariant bundle MUST include the negative facts accumulated while earlier cases were ruled out.

The consumer MUST be installed before the residual can be emitted from a complete DAG.

A domain MAY define additional residual kinds, but Core outcome processing remains unchanged.

## 15.3 Leaf-totality theorem

theorem structuralClosingProgram_complete
    (scope : CounterexampleScope T)
    (views : PresentationViews P)
    (consumers : StructuralConsumerRegistry P T) :
    (StructuralClosingProgram T views consumers).Complete := by ...

Implementation should lower the generated program through `StrategyProgram`/`Dag`. `ofDag%` already rejects a nonempty exact frontier. The new assembler therefore does not implement its own totality checker; it generates a blueprint whose unconsumed facts remain visible to the existing compiler.

Source: Core/Strategy/Dag.lean

# 16. ExactLedger, facts, and low-level data plumbing

## 16.1 Residual discipline

Single source of state.  `ProblemInput P` is the only residual. Structural stages never carry a shadow object plus a shadow fact map. If the mathematical object is unchanged, use a fact-only atomic strategy. If it changes, append through the registered refinement system and preserve the exact predecessor ledger.

ProblemInput P — current object/branch state

↓

ExactLedger — indexed current residual plus complete branch-local facts

↓

Atomic stage — reads exact `FactInputs`; returns sealed generated result

↓

publishFact / append — fact-only publication or genuine refinement

↓

FactManifest routing — continuation receives exactly required keys

## 16.2 Standard fact-key bundle

| Key family | Value type | Producer | Typical consumer |
| --- | --- | --- | --- |
| struct.minimal.carrier | MinimalBadCertificate | minimal selection | interaction compiler |
| struct.local.responses | LocalResponseTable | local-test compiler | external type / target scan |
| struct.external.classes | ExternalClassTable | external-type compiler | replacement / overload |
| struct.dependence.profile | DependenceCertificate | dependence extractor | normal form |
| struct.normal.kind | StructuralCertificate | normal-form engine | amplifier |
| struct.amplified.bundle | AmplifiedCertificate | amplifier | valuation / route registry |
| struct.resource.transcript | Budget.Transcript | resource valuation | closure / rigidity |
| struct.dynamics.outcome | PumpingOutcome | weighted pumping | closure / canonical residual |
| struct.canonical.residual | CanonicalResidual | normal form or pumping | domain consumer |
| struct.audit.summary | StructuralAuditSummary | export stage | web UI / regression |

## 16.3 Manifest discipline

Every atomic stage declares exact `Requires` and `Produces`; no stage receives the whole ledger as an untyped lookup service.

Produced keys MUST be disjoint from known keys; the existing DAG compiler already proves name-level disjointness and rejects duplicates.

Decisions use distinct left/right keys through `DecisionManifest`.

A stage that only derives data from existing facts uses `FactOnlyStrategy.factOnly`.

Scope initialization and branch-local audit use existing `ExactLedger.initializeScope` and `audit`.

Generated structures SHOULD follow the `ClassClosure.Stage`/focused-query pattern when an exhaustive internal table should remain sealed.

## 16.4 Atomic stage template

def dependenceStage : AtomicCT (ProblemInput P) :=
  AtomicCT.ofStrategy
    (manifest := {
      Requires := [minimalCarrierKey, externalClassesKey]
      Produces := [dependenceProfileKey] })
    (strategy := fun input =>
      let minimal := input.get minimalCarrierKey
      let classes := input.get externalClassesKey
      let generated := DependenceExtractor.run views minimal classes
      AtomicResult.publish dependenceProfileKey generated)

## 16.5 Why this eliminates low-level plumbing

The structural layer never handles arbitrary serialization, mutable caches, branch IDs, predecessor retention, fact availability proofs, duplicate-key rejection, or route lookup. Those concerns are already solved by the ledger/manifest/execution stack. The new code is almost entirely mathematical constructors and theorems plus thin atomic wrappers.

# 17. Strategy DAG, routing, audit, and export

## 17.1 Generated DAG topology

The authored second-generation proof should name the following conceptual steps; each step may expand to a generated internal audit subtree.

| Conceptual node | Consumes | Produces/branches |
| --- | --- | --- |
| Open counterexample scope | target | minimality selection fact |
| Compile presentation | presentation value | validated raw views |
| Select minimal obstruction | badness computation | minimal carrier or closure |
| Compile local/external types | carrier + contexts | classes, separators, target hit |
| Replacement/dependence | classes + assembly | compression or dependence profile |
| Structural normal form | dependence profile | split/leaf/branch/cycle/dense/canonical |
| Amplify and valuate | certificate | resource transcript / rigidity / slack |
| Pump or route residual | external state + resource profile | closure or canonical residual |
| Close audit frontier | all produced keys | empty frontier |

## 17.2 Autorouting

Register consumers by exact required-key bundles. A structural-information leaf is complete only when the route registry expands it to a consumer. The public `Blueprint.autoroute` marker currently rejects unresolved routes; the implementation should install exact-key structural resolution before using it in the production blueprint.

## 17.3 Audit schema

| Field | Description |
| --- | --- |
| stageId / parentId | Stable generated topology identity |
| engine | minimal, local, dependence, normal-form, amplifier, valuation, pumping, closure |
| inputKeys / outputKeys | Exact fact provenance |
| decision | Chosen branch and exhaustive alternatives |
| witnessSummary | Finite indices and human-readable interpretation |
| mathematicalResource | Demand/capacity/defect values, if applicable |
| executionWork | Exact/upper-bound scan cost |
| closureKind | direct, strict progress, overload, imported backend, acyclic, routed residual |
| sourceModules | Core/domain theorem declarations used |

## 17.4 Dual views

Conceptual view: 8–15 nodes, optimized for mathematical explanation.

Referee/audit view: all generated decisions, scans, witnesses, fact keys, and closure reasons—potentially as long as the current proof graph.

Kernel view: complete Lean terms and dependent program, independent of either display compression.

# 18. Graph adapter specification

## 18.1 Mapping

| Core concept | Graph realization | Existing module to leverage |
| --- | --- | --- |
| Carrier item | edge, vertex, boundary piece, or obstruction atom chosen by adapter | Graph/Object; boundary types |
| Context | outside boundaried graph / compatible glue context | Graph/Strategy/InterfaceReplacement |
| External signature | boundary degree/profile plus local target responses | Profile and target-completeness APIs |
| Restriction | induced/subgraph or selected atom family | Graph object constructors |
| Interaction | shared support, incompatible gluing, target-distinguishing context | AtomContextAssembly + replacement failure |
| Resource | surplus, demand, capacity token, boundary load | Graph surplus/capacity accounting |
| Dynamics | extend/peel/glue; residue/length update | finite weighted pumping |
| Canonical residual | path, cycle, branch core, dense core, or boundary-state walk | Graph consumer registry |

## 18.2 Graph adapter obligations

1. Choose a proof-free raw carrier representation with canonical finite indices.

2. Define Boolean incidence/compatibility and raw boundary response codes from the problem presentation.

3. Instantiate `AtomContextAssembly` using existing boundary pieces and outside contexts; reuse its reconstruction theorem.

4. Instantiate `InterfaceReplacement.Registration` and `TargetComplete` in the graph backend, not in the problem presentation.

5. Map graph surplus/demand into the consolidated Core classwise-overload theorem.

6. Register consumers for split, leaf, branch, cycle, dense, and canonical boundary-walk facts.

## 18.3 Graph-specific acceptance fixtures

| Fixture | Expected certificate/outcome |
| --- | --- |
| Disconnected selected carrier | splitDependency or immediate component closure |
| Path | essential leaves followed by bounded canonical path |
| Cycle | cycleDefect or neutralCycle depending on valuation |
| Star | branchCore with exact arm count |
| Clique `K_m` | denseCore; never forced path |
| Repeated boundary state with neutral weight | CompressionCandidate |
| Repeated state with non-neutral weight | separator/target dynamics or orbit residual |

# 19. PDE adapter specification

## 19.1 Mapping

| Core concept | PDE realization | Existing module to leverage |
| --- | --- | --- |
| Carrier item | localized field piece, mode, quotient class, bubble, or scale cell | PDE/Object; LocalTail |
| Context | test function, complement/tail, quotient lifting context | LocalTail assemblies; Quotient |
| External signature | finite projected response/defect profile | RepresentedQuotient; defect tables |
| Restriction | localization, truncation, represented projection | ForcingNormalization; LocalTail |
| Interaction | overlap, nonorthogonality, defect coupling, shared constraint | StructuralGradient; defect routing |
| Resource | energy, defect mass, index, codimension, concentration budget | Budget transcript and overload |
| Dynamics | scale change, bubble extraction, symmetry/gauge action | well-founded pumping/orbit residual |
| Canonical residual | nested scale chain, bubble tree, defect cascade, symmetry orbit | PDE consumer registry |

## 19.2 PDE proof-ownership rules

Normalization MUST follow `PDE/ForcingNormalization`: the backend constructs the normalized forcing and proves balance/curl/reconstruction, instead of asking the presentation to assert them.

Intertwining defects MUST be computed as in `PDE/Quotient`; the presentation gives operators, while the backend forms `L_X U - U L_Q` and proves the generated identity.

Local/tail decomposition MUST reuse `ExactLocalTail` reconstruction.

If analytic alignment is unavailable, follow `FastTrack/DefectRouting`: retain a typed active residual with exact transcript, rather than pretending closure.

Limit extraction, compactness, unique continuation, or rigidity theorems live in PDE backend registrations. They are not presentation fields.

## 19.3 PDE acceptance fixtures

| Fixture | Expected outcome |
| --- | --- |
| Finite quotient with zero defect | normalizationWitness plus quotient closure/reconstruction |
| Represented/orthogonal split | splitDependency with exact reconstruction and uniqueness |
| Single active scale | essentialLeaf/localization certificate |
| Three interacting scales | branchCore or denseCore, depending on relation |
| Neutral repeated quotient state | compression/quotient-equivalent interval |
| Non-neutral repeated state | defect accumulation or rigidity separator |
| Nonterminating scale sequence | typed canonical scale residual, then compactness consumer |

# 20. Second-generation Erdős–Gyárfás proof integration

## 20.1 What remains after the metatheorem

Once the structural-exhaustion black box is proved, the application-specific proof should consist of an adapter plus a small number of target-dynamics and final-capacity instantiations. The existing ~180-node proof becomes the extraction source and regression corpus, not the permanent authored architecture.

| Remaining item | Why it is small | Reusable destination |
| --- | --- | --- |
| Choose carrier/context from the public EG presentation | Definitions only; no proof | Graph adapter constructor |
| Map local responses to boundary/external type | Generic table compiler handles enumeration and quotient | Graph StructuralExhaustion instance |
| Select length/residue dynamics | Raw parameters choose a certified weighted action | Core/Dynamics family |
| Value certificates by surplus/demand | Generic amplifier and overload sum all low-level terms | Core/Budget valuation |
| Show each canonical residual has a registered consumer | One lemma per genuinely distinct residual kind | Graph consumer registry |
| Assemble the closing program | DAG compiler and exact facts handle plumbing | 8–15 node blueprint |

## 20.2 Proposed conceptual proof outline

1. Open the minimal-counterexample scope and invoke backend minimal selection.

2. Compile all local target tests and external boundary types from the presentation.

3. Apply replacement-or-dependence; minimality removes strict compression.

4. Invoke structural normal form; receive split, leaf, branch, cycle, dense, or canonical residual.

5. Amplify the certificate into exact surplus/demand and state-dynamics facts.

6. Apply classwise overload or equality rigidity where the resource total closes.

7. Apply weighted pumping to repeated external states; neutral repeats compress and non-neutral repeats advance the target dynamics.

8. Route the remaining canonical residual to its graph consumer; the DAG compiler verifies no leaf remains.

## 20.3 Expected page reduction

A human-facing proof can plausibly shrink from a long node-by-node referee expansion to roughly 12–20 pages: 3–5 pages for setup/adapter, 5–8 pages invoking and interpreting the reusable metatheorems, and 4–7 pages for the target-dynamics/capacity endgame. The full generated audit may remain comparable in size to the current proof. This estimate is contingent on moving the reusable proofs—minimal selection, replacement/dependence, structural normal form, amplification, and weighted pumping—into Core rather than restating them in the application.

## 20.4 Migration rule

Do not delete the first-generation proof early.  Tag every current node with the new fact key or theorem that subsumes it. Only retire a node group after the new generated proof closes the same branch and exports equivalent witness/provenance information.

# 21. Implementation plan and sequencing

| Phase | Deliverables | Exit gate |
| --- | --- | --- |
| 0. API freeze | Outcome vocabulary, proof-ownership rules, source reuse map | Maintainer review accepts no parallel plumbing |
| 1. Purity + minimal selection | Purity checker, raw views, `MinimalSelection`, fixtures | Illegal proof field rejected; minimal certificate verified |
| 2. Local/external/dependence | response tables, external quotient, replacement/dependence theorem | Graph and synthetic adapters pass |
| 3. Structural normal form | finite classifier, dense branch, canonical residual | path/star/cycle/clique fixtures exhaustive |
| 4. Amplification + budget | amplifier, consolidated overload, transcript integration | Graph/PDE classwise fixtures use shared Core |
| 5. Weighted pumping | finite theorem, well-founded skeleton, dynamics families | neutral/non-neutral repeat fixtures pass |
| 6. Ledger/DAG integration | key bundle, atomic stages, routes, complete closing program | `ofDag%` accepts; empty frontier |
| 7. Domain adapters | Graph and PDE implementations | Cross-domain reuse target met |
| 8. EG migration | Second-generation blueprint and provenance map | Same target; regression/audit accepted |
| 9. Export + deprecation | Conceptual/audit web views; warnings for duplicate overload helpers | Docs and CI stable |

## 21.1 Recommended pull-request slicing

1. PR 1: presentation-purity command and negative fixtures.

2. PR 2: `Finite/MinimalSelection` plus exact accounting.

3. PR 3: raw views, local response table, external signatures/classes.

4. PR 4: dependence certificate and interface-replacement bridge.

5. PR 5: finite structural normal form, including clique/dense regression.

6. PR 6: certificate amplifier and generic classwise overload consolidation.

7. PR 7: weighted pumping and certified dynamics families.

8. PR 8: standard fact keys, atomic stages, autorouting, canonical export.

9. PR 9: graph adapter and second-generation EG proof behind a feature module.

10. PR 10: PDE adapter, well-founded residual, and shared-API stabilization.

## 21.2 Per-PR definition of done

No `sorry`; all theorem declarations compile under the project’s normal build.

At least one positive fixture and one failure/counterexample fixture.

Exact manifest requirements/productions tested where facts are involved.

Generated provision/audit metadata present.

No application proof field added to presentation structures.

Public API and one concise usage example documented.

# 22. Verification and test strategy

## 22.1 Test pyramid

| Level | Tests |
| --- | --- |
| Type/opacity | Private constructors, sealed atomic results, exact ledger opacity, no forged generated payloads |
| Finite engine | Enumeration coverage, first-hit stability, minimal deletion, exact counts, relation profiles |
| Mathematical theorem | Each disjunction exhaustive; each witness satisfies its invariant; counterexamples hit info/residual branch |
| Fact routing | Missing/duplicate facts fail; decision keys distinct; branch facts remain scoped |
| DAG | Early stop, incompatible facts, unresolved autoroute, nonempty frontier rejection |
| Domain adapters | Graph and PDE mappings agree with existing reconstruction/equivalence modules |
| Application regression | Second-generation EG theorem matches target; generated provenance maps to old nodes |
| Export | Stable IDs, deterministic witnesses, conceptual/audit views consistent |

## 22.2 Mandatory negative tests

Presentation with a direct proof field is rejected.

Presentation with a hidden framework certificate is rejected.

Same external signature without reconstruction does not produce compression; it produces dependence/residual.

Clique minimal obstruction produces dense information, not path/cycle misclassification.

Unregistered canonical residual leaves a nonempty frontier and makes `ofDag%` fail.

Duplicate fact publication and cross-branch fact leakage are rejected.

PDE unavailable alignment produces a typed active residual rather than false closure.

## 22.3 Property-based finite validation

For small `n`, exhaustively enumerate Boolean interaction matrices and verify that the classifier returns a valid certificate. These executable checks do not replace proofs, but they are high-value regression tests for witness extraction and evaluation order. Include all matrices up to the feasible bound and random larger matrices with fixed seeds.

## 22.4 Performance benchmarks

| Benchmark | Report |
| --- | --- |
| External response compilation | items × contexts evaluations, vector allocation, quotient time |
| Dependence profile | pair tests, replacement attempts, relation-table size |
| Normal form | component/degree/traversal/density scan counts |
| Amplifier | fibre counts and generated fact volume |
| Weighted pumping | state bound, prefix comparisons, witness length |
| DAG compilation | authored nodes, generated nodes, facts, frontier size |

# 23. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Purity checker is too strict | Useful definitional views rejected | Start conservative with explicit framework-owned allowlist; document constructor patterns |
| Purity checker is too weak | Proof obligations leak into presentation | Reject direct/hidden proofs; code review; negative fixtures; Provision audit |
| Canonical residual becomes an escape hatch | No real compression | Require full negative invariant bundle and a registered exact-key consumer |
| Generic API mirrors graph terminology | Poor PDE reuse | Core names only carrier/context/interaction/resource/dynamics; cross-domain tests before freeze |
| Over-general theorem is unusable | Large adapter burden | Provide certified constructors/families and focused stage APIs, not only maximal abstraction |
| Generated trace explodes | Web/referee usability | Separate conceptual/audit views; keep deterministic compressed tables and on-demand expansion |
| Compilation performance regresses | Slow CI | Exact work budgets, cached generated stages in facts, bounded scans, benchmarks |
| Old/new proof drift | Loss of confidence | Node-to-fact provenance map and parallel regression until cutover |
| Domain theorem sneaks into application | Framework goal defeated | Backend registry ownership lint; PR checklist; no presentation semantic-law role |
| Minimality assumed to imply seriality | Unsound theorem | Clique/dense fixture and total outcome type with information/residual branches |

# 24. Acceptance criteria

## 24.1 Architecture acceptance

[ ] One residual carrier: `ProblemInput P` + `ExactLedger` only.

[ ] One fact-routing mechanism: `FactSystem` + manifests only.

[ ] One strategy execution/closure stack: existing atomic strategies, programs, DAG, and closure types.

[ ] No proof-bearing application presentation fields.

[ ] Total outcome includes structural information and canonical residual.

[ ] Graph and PDE adapters share the Core engines rather than copying them.

## 24.2 Mathematical acceptance

[ ] Minimal selection proves badness and one-deletion minimality.

[ ] Replacement-or-dependence is exhaustive and target-safe.

[ ] Structural classifier validates every returned witness.

[ ] Dense minimal obstruction returns a useful dense certificate.

[ ] Certificate amplification has exact count/separation proofs.

[ ] Resource transcripts separate overload, equality rigidity, and slack.

[ ] Weighted pumping handles target hit, separator, neutral repeat, bounded path, and orbit residual.

[ ] Every leaf closes, progresses, or has a registered consumer.

## 24.3 Migration acceptance

[ ] Existing EG target is proved by the second-generation blueprint.

[ ] Authored conceptual topology is within the 8–15 node goal, with any exception justified.

[ ] Every retired first-generation node maps to a generated theorem/fact or surviving application lemma.

[ ] Referee/audit export retains complete branch and witness detail.

[ ] Human-facing proof outline fits the estimated 12–20 page range without omitting dependencies.

# Appendix A — Lean-facing API sketch

The following declarations are normative in responsibility and data flow but not guaranteed to compile verbatim. Final universe levels and namespace placement should follow the existing codebase.

## A.1 Views and compiled presentation

namespace Hypostructure.Core.Interaction

structure PresentationViews (P : Problem) where
  carrier   : CarrierView P
  local?    : Option (LocalTestView P)
  relation? : Option (InteractionView P)
  resource? : Option (ResourceView P)
  dynamics? : Option (DynamicsSelection P)

structure CompiledPresentation (P : Problem) (G : P.Ambient) where
  items       : CompleteEnumeration (Fin (views.carrier.size G))
  contexts?   : Option CompiledContextSchedule
  provision   : Provision.GeneratedPayload
  audit       : CompilationAudit

def compilePresentation
    (views : PresentationViews P) (G : P.Ambient) :
    Generated (CompiledPresentation P G) := ...

## A.2 Certificates

inductive StructuralCertificateKind
  | splitDependency | essentialLeaf | branchCore
  | cycleDefect | neutralCycle | denseCore
  | separator | normalizationWitness

structure StructuralCertificate (P : Problem) (G : P.Ambient) where
  kind       : StructuralCertificateKind
  Witness    : Type
  witness    : Witness
  Valid      : Witness → Prop
  valid      : Valid witness              -- generated by backend
  sourceKeys : FactKeys (ProblemInput P)
  audit      : StructuralAudit

-- Constructor is private outside Core/domain backend namespaces.

## A.3 Engine composition

def runStructuralExhaustion
    (T : Target P)
    (views : PresentationViews P)
    (ledger : ExactLedger (ProblemInput P)) :
    ExactExecution.Result (StructuralOutcome P T ledger.current) := do
  let compiled ← compilePresentation views ledger.current.object
  let minimal  ← selectMinimalBad compiled
  let local    ← compileLocalTests compiled minimal
  let types    ← compileExternalTypes local
  match ← replacementOrDependence T minimal types with
  | .compressed c => pure (.compressed c)
  | .dependence d =>
      let normal ← StructuralNormalForm.run d
      let amp    ← Amplifier.run normal
      let valued ← CertificateValuation.run amp
      WeightedPumping.closeOrResidual T valued

## A.4 Strategy integration

def structuralBlueprint
    (T : Target P)
    (scope : CounterexampleScope T)
    (views : PresentationViews P) : Dag.Blueprint T :=
  Dag.Blueprint.root
    |>.scope scope
    |>.step compilePresentationCT "compile presentation"
    |>.step minimalSelectionCT "minimal obstruction"
    |>.branch localTargetDecision
        (left := fun d => d) -- closure fact auto-closes
        (right := fun d => d
          |>.step externalTypeCT
          |>.branch replacementDecision
          |>.step structuralNormalFormCT
          |>.step certificateAmplifierCT
          |>.branch resourceClosureDecision
          |>.step weightedPumpingCT
          |>.autoroute "route canonical residual")

def structuralProof : T.universal :=
  ofDag% T (structuralBlueprint T scope views)

## A.5 Consumer registry

structure StructuralConsumerRegistry (P : Problem) (T : Target P) where
  split        : RoutedTaskFor structuralSplitKey
  leaf         : RoutedTaskFor structuralLeafKey
  branch       : RoutedTaskFor structuralBranchKey
  cycleDefect  : RoutedTaskFor structuralCycleDefectKey
  neutralCycle : RoutedTaskFor structuralNeutralCycleKey
  dense        : RoutedTaskFor structuralDenseKey
  canonical    : RoutedTaskFor structuralCanonicalResidualKey

theorem registry_total (R : StructuralConsumerRegistry P T) :
  EveryStructuralLeafHasConsumer R := by ...

# Appendix B — theorem dependency chain

This is the exact proof chain required from public presentation data to the selected-counterexample conclusion. Boxes marked “generated” are backend-owned certificates; the presentation contributes only the raw inputs in the first row.

Raw presentation data — finite indices, Boolean tests, raw operators, parameters

↓

Compiled presentation [generated] — complete schedules and definitional predicates

↓

Minimal bad carrier [generated] — badness plus one-deletion minimality

↓

Local response and external classes [generated] — exact tables, fibres, first separators

↓

Compression or dependence [generated] — interface-safe replacement or a reason replacement fails

↓

Structural normal form [generated] — split / leaf / branch / cycle / dense / canonical

↓

Amplified structural facts [generated] — multiplicity, boundary demand, rank, scale, separators

↓

Resource or dynamics outcome [generated] — overload / rigidity / neutral repeat / orbit residual

↓

Leaf-total closure — target, strict progress contradiction, resource contradiction, or routed residual consumer

## B.1 Lemma dependency table

| Lemma | Assumes | Proves | Discharged in selected counterexample by |
| --- | --- | --- | --- |
| compiledPresentation_total | raw views | complete generated schedules/tables | direct backend construction |
| minimalBad_exists | root bad Boolean | minimal bad carrier | finite descent |
| externalType_exhaustive | compiled contexts | same signature or first separator | finite first-hit search |
| replacement_or_dependence | same type + assembly | strict replacement or dependence | minimality removes replacement |
| structuralNormalForm_total | dependence profile | certificate or canonical residual | finite/well-founded classification |
| amplify_total | certificate | quantitative/separation facts | certificate-specific generic theorem |
| valuation_trichotomy | amplified facts | overload/equality/slack | ordered resource algebra |
| weightedPumping_total | finite state/dynamics | target/separator/repeat/path/orbit | pigeonhole + prefix values |
| structuralClosingProgram_complete | consumer registry | empty DAG frontier | exact-key routing and closures |
| selected_counterexample_info_or_residual | minimal context | information or canonical residual | avoids target + strict replacement impossible |

## B.2 Structural information carried by the counterexample

At the selected-counterexample stage, target and strict-compression leaves disappear. What remains is not a vague ‘hard case’; it is a certified data object. The counterexample contributes its minimal-deletion table, external-type partition, interaction profile, normal-form witness, amplified multiplicities, and exact resource/dynamics transcript. These are reusable downstream facts independent of the original conjecture’s name.

# Appendix C — source inventory

Repository references below are pinned to the inspected revision. They are implementation anchors, not claims that the proposed new modules already exist.

| Module | Design role |
| --- | --- |
| Core/Problem.lean | Problem/presentation and target separation |
| Core/Context.lean | minimal counterexample context |
| Core/Progress.lean | well-founded progress |
| Core/SemanticEquivalence.lean | target-preserving semantics |
| Core/Assembly/AtomContext.lean | generic atom/context assembly |
| Core/Strategy/InterfaceReplacement.lean | compression and replacement |
| Core/Residual/ExactLedger.lean | residual and fact history |
| Core/Strategy/FactManifest.lean | requirements, production, routing |
| Core/Strategy/ExactExecution.lean | sealed atomic execution |
| Core/Strategy/FactOnlyStrategy.lean | fact-only stages |
| Core/Strategy/AtomicDecision.lean | exhaustive binary decisions |
| Core/Strategy/StrategyProgram.lean | dependent strategy programs |
| Core/Strategy/Dag.lean | fluent DAG and empty-frontier compiler |
| Core/Strategy/ClosingProgram.lean | closing program integration |
| Core/Closure.lean | closure mechanisms |
| Core/Routing.lean | route vocabulary |
| Core/Provision.lean | author/inferred/generated roles |
| Core/Finite/Enumeration.lean | complete deterministic schedules |
| Core/Finite/Search.lean | proof-carrying first-hit search |
| Core/Finite/Accounting.lean | exact counts and work budgets |
| Core/Finite/Flatten.lean | dependent schedule flattening |
| Core/Finite/MaximalSelection.lean | selection pattern |
| Core/Finite/ScaleRoute.lean | bounded/long route |
| Core/FiniteBitRelationBarrier.lean | finite relation profile |
| Core/NormalForm/ClassClosure.lean | generated finite normal-form pattern |
| Core/NormalForm/SignGap.lean | exhaustive focused classification pattern |
| Core/Budget/Resource.lean | ordered additive resources |
| Core/Budget/Dynamic.lean | residual-indexed budget profiles |
| Core/Budget/Transcript.lean | exact accounting transcripts |
| Graph/Strategy/InterfaceReplacement.lean | graph boundary adapter |
| PDE/Quotient.lean | computed quotient defect |
| PDE/LocalTail.lean | exact local/tail reconstruction |
| PDE/StructuralGradient.lean | represented/orthogonal structure |
| PDE/ForcingNormalization.lean | backend-owned normalization |
| PDE/Singularity.lean | target avoidance localization |
| PDE/FastTrack/DefectRouting.lean | typed active residual |

All module paths above are relative to `hypostructure/Hypostructure` at revision 4429f62523c96a7947541f9e3598a1243d4bd43e. The repository root is linked below.

Repository: FragileTech/hypostructure

# Appendix D — glossary

| Term | Meaning in this specification |
| --- | --- |
| Application-authored node | A conceptual step explicitly written in the problem proof blueprint; excludes generated internal engine stages. |
| Backend | Core and domain-library code that constructs and proves outputs from presentation data and foundational theorems. |
| Canonical residual | A normalized, typed nonclosing state with complete invariants and a registered downstream consumer. |
| Certificate amplification | Translation from a qualitative structural shape to exact counts, demand, separation, rank, or dynamics facts. |
| Consumer | An exact-key routed task that uses a produced structural fact; required for leaf totality. |
| External type | The complete vector of a carrier item’s responses to the compiled context family. |
| Generated | Constructed and proved by the framework; not supplied as an application witness. |
| Information branch | A productive nonclosure outcome that yields certified structure such as branching or density. |
| Presentation | Public problem data, definitions, raw operators, and computations attached through `Core.Problem`. |
| Presentation purity | The rule that the presentation does not provide theorem/certificate fields that discharge backend obligations. |
| Proof plumbing | Residual history, fact availability, manifests, routing, atomic execution, closure, audit, and export infrastructure. |
| Resource | A mathematical ordered additive quantity used to close or rigidify a branch; distinct from runtime work. |
| Structural exhaustion | The total backend theorem returning closure, compression, structural information, or canonical residual. |
| Weighted pumping | Finite/well-founded dynamics theorem using repeated external states and accumulated transition values. |

# Final implementation decision

Proceed with an additive Core layer.  Implement the machinery as mathematical engines wrapped by existing exact-fact atomic strategies. Do not redesign the executor. Do not ask presentations for proofs. Treat every failed simplification as a certified structural-information branch or typed canonical residual. Use the current exhaustive Erdős proof as a provenance-indexed regression corpus while the second-generation proof shrinks the authored topology.